## Slide 1: Minutes: Technical Advisory Board
4-2-2021

## Slide 2: Minutes 4-2-2021
Opening
Introduction new TAB member
Minutes & Actions
Update project team – Marcel
  Progress
  Setup Scenarios
  Communication
  Test Scenarios & Use Cases
AOB

## Slide 3: Minutes 4-2-2021
Present
  Jannes Hessels (Chairman)
  Edwin Persoon
  Clifton Cunningham
  Kees Mastenbroek
  Marcel Untied
Absent:
  Thijs Willems
  Albert Jagt
Opening remarks
  Jannes welcomes Kees in the Technical Advisory Board
Introduction new TAB member
  Short introduction by Kees about his role and history at Topicus
Minutes & Actions
  No comments on minutes 17-12-2020 (= minutes approved)
  Contact Dirk Jan Timmer for participation TAB (Topicus) – Done
  NEW: Give feedback to Marcel on Use Cases before 19-2-2021
    List Of Features & Test Scenarios (Dutch)

## Slide 4: Minutes 4-2-2021
Update Project Team - Progress
Phase | Period | Completed
Proof Of Concept (phase 1) | June – August | 
Execution Plan + Approval SEM board | September – October | 
POC Scenario’s, Staffing, Preparations | November | 
Develop API’s & Finish Backlog Items | December – January | In Progress
Proof of Concept (phase 2): Link API’s & Test in acceptance environment | February | 
Evaluation Proof of Concept | Maart | 
Execute pilot | T.B.D. | 
Evaluate pilot | T.B.D. | 
API’s are being developed by partners in the ecosystem
  CTO’s confirm that API’s will be released in the acceptance environment in the coming weeks
    Lockdown/Corona guidelines is a reason for the delay at some of the companies
API designs are discussed and adjusted
  New (usage API, progress & results API) and adjusted API designs are being developed

## Slide 5: Minutes 4-2-2021
Setup:
  School Setup: Partner requests access to data on school level (DigiDeliveryID). School administrator or partner grants access (API token)
  Partner Setup: Partner requests data on partner level. (Request access token) Administrator grants access (API Token/client ID)
  Client ID can be used for multiple services
  During PoC no central registration like OSR
Communication:
  Market Place can push entitlements to the Learning Application and Learning Material System. This is necessary because of the validity of the transactions
  This push mechanism is available within the architecture but works different from the other connections (pull)
Technical Advisory Board:
  Keep us informed on these subjects
  The chosen architecture is solid. Notification is the right way to inform the other partner on changes
  It’s not about push or pull but on confirmation that data (transaction) is received and processed in the right way
Update Project Team - Setup Scenarios & Communication

## Slide 6: Minutes 4-2-2021
Update Project Team - Test Scenarios & Use Cases
List Of Features & Test Scenarios (Dutch)
Scope:
  Setups between partners
  Exchange of data
    SIS
      SIS API
    Market Place
      Entitlement API
    Learning Application
      Catalogue API
      Usage API
      Progress & Results API
  Access & Use Of Content
Action: Give feedback to Marcel on Use Cases (Features and Test Scenarios) before 19-2-2021

## Slide 7: Minutes 4-2-2021
Any Other Business
  Edwin asks what the progress and scope is reagrding the progress & results API
    Clifton confirms that this API is in scope and being designed. There is the need for further discussion on this subject. Clifton asks Edwin to free up some time from Kees van Ginkel to make progress

## Slide 8: Apendix
Minutes 17-1-2020
Minutes 26-11-2020
Minutes 9-11-2020

## Slide 9: Minutes 17-12-2020
Present
  Jannes Hessels (Chairman)
  Albert Jagt
  Edwin Persoon
  Thijs WIllems
  Clifton Cunningham
  Marcel Untied
Opening remarks
  Jannes welcomes Thijs in the Technical Advisory Board
Short intro new members
  Short introduction by Thijs about his role and history at Malmberg
Minutes & Actions
  Contact Thijs Willems for participation TAB (Malmberg) – Albert, Done
  Contact Dirk Jan Timmer for participation TAB (Topicus) – Albert, In progress
  No comments on minutes 26-11-2020 (= minutes approved)

## Slide 10: Minutes 17-12-2020
Walkthrough Architecture (Events, Webhooks, Security, API’s) – Clifton
  Clifton explains the chosen architecture and patterns by walking through the documentation on Spotlight
    Architecture SEM Pilot
  Edwin and Thijs ask questions to Clifton about the chosen architecture/pattern
    Clifton explains that within the chosen architecture processing in batches is still possible but highly recommends to use webhooks and events.
      Events and webhooks make it possible that a subscribing partner only asks for data (entities) that is changed and not for all the data
First feedback project team – Clifton/Marcel
  Marcel has no issues to discuss and expects updates from project team members in the team meeting tomorrow
  Clifton gives a short update:
    Last week’s been about starting up development and talking about backlog items
      Discussions with Danny (TLN) about the Market Place API
      Discussions with Luke (Topicus) on setups
    Expects that development will really start in January

## Slide 11: Minutes 17-12-2020
Other TAB subjects
  Edwin asks about stubs and mockups that will be developed for the POC
    Marcel makes clear that the POC will be executed in the acceptance environments from the participating partners and that the POC has to demonstrate working of the API’s to non-technical people (SEM Board, private and public partners)
      Documentation & meeting notes POC Phase (also execution plan with POC scenario’s)
      Phase 1: Functional & Administrative documentation
    Marcel explains that for validation of the ecosystem there will be use cases/test scenario’s. For example: Access learning material in learning environment (LA)
      Thijs advices to use cases based on the current chain (ECK standard)
      Use Cases/Test Scenarios will be discussed in the next Technical Advirsory Board
AOB
  No any other business

## Slide 12: Minutes 26-11-2020
Present
  Albert Jagt (chairman)
  Jannes Hessels
  Clifton Cunningham
  Marcel Untied
Absence
  Edwin Persoon
Opening remarks - Feedback SEM board
  SEM board adjusted scope from a pilot to a proof of concept (POC)
    Proof that technical setup works
  Wait for steering committee (tomorrow) for reaction on participation of Iddink
    TAB suggests to move on to next phase (start development)
  It is most likely that Thieme will join POC as a learning application
    Marcel expects formal confirmation next week
Notes 9-11
  No remarks = approved

## Slide 13: Minutes 26-11-2020
Actions
  Contact Thijs Willems for participation TAB (Malmberg) – Albert, In progress
    First talk to Malmberg (Albert, Marchien, Rimco, Thijs) for broarder purpose
    After that ask Thijs to join Technical Advisory board
  Contact Dirk Jan Timmer for participation TAB (Topicus) – Albert, In progress
    Contact is made and Topicus is considering to delegate Kees Mastenbroek
    TAB advise is to ask for Egbert van der Veen
  Prepare formalization (acceptance) of the first phase for next TAB meeting - Clifton/Marcel
    It is on the agenda (point 6)
  Retrieve feedback and questions from within organisations (regarding pilot) – CTO’s
    It is on the agenda (point 5)
  Determine TAB subjects
    It is on the agenda (point 7)
  Plan next CTO meetings in advance
    Marcel, DONE

## Slide 14: Minutes 26-11-2020
Chairman of the Board
  Decision: Jannes will be the chairman of the Technical Advisory Board from next meeting
  Decision: Albert will stay on the Technical Advisory Board for link with steering committee and SEM board
Feedback & questions from organizations
  No feedback and questions received before and/or during meeting
Walkthrough Architecture (Events, Webhooks, Security, API’s)
  Agenda item is moved to the next meeting (larger audience)
Acceptance phase 1
  There were no blocking issues during or after the preparation meeting (13-11)
TAB subjects during POC
  No subjects

## Slide 15: Minutes 9-11-2020
Purpose Technical Advisory Board
  Problem solving
  Advice
  Formalizing & making decisions
  Escalation channel
  Guidance
Mandate
  Give technical advice to steering committee and if necessary bring it to the SEM Board
Scope:
  Technical solutions/issues (not on resourcing, planning)
Question:
  Who is the chairman of TAB?
Actions:
  Contact Thijs Willems for participation TAB (Malmberg) - Albert
  Contact Dirk Jan Timmer for participation TAB (Topicus) - Albert
  Prepare formalization (acceptance) of the first phase for next TAB meeting – Clifton/Marcel
  Retrieve feedback and questions from within organisations (regarding pilot) – Edwin, Clifton, Jannes
  Determine TAB subjects – All
  Plan next CTO meetings in advance - Marcel